Pre-Mortem Workshop Guide

Pre-Mortem Workshop — [Project Name]

**Duration:** 90 min   **Facilitator:** [Name]   **Attendees:** Full project team + 1-2 outsiders

Setup (5 min)

Facilitator: "It is six months from now. The project has failed catastrophically. We're here to write the autopsy. What killed it?"

1. Silent write (15 min)

Each person writes, on their own, the five reasons the project failed. No discussion.

2. Share and cluster (25 min)

Each person reads one reason at a time. Facilitator clusters similar reasons on the wall.

3. Vote (10 min)

Each person gets 3 dots. Place them on the clusters they think most likely.

4. Mitigations for the top 5 clusters (30 min)

| Failure cluster | Most likely cause | Mitigation | Owner | Due |
| --- | --- | --- | --- | --- |

5. Project plan changes (5 min)

What in the current plan changes as a result of this workshop?

Write-up

Two pages: the failure list, the mitigations, the plan changes. Circulated within 48h.